Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4802 |
| Project Name | FitTrack |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for FitTrack using my email and password. | 2 | High |  |
| Sprint-1 | Registration | USN-2 | As a user, I can confirm my FitTrack account through email or OTP. | 1 | High |  |
| Sprint-1 | Login | USN-3 | As a user, I can log into FitTrack using my email and password. | 1 | High |  |
| Sprint-1 | Profile | USN-4 | As a user, I can create and update my fitness profile and goals. | 2 | High |  |
| Sprint-2 | Workout Tracking | USN-5 | As a user, I can record my workouts and daily activities. | 3 | High |  |
| Sprint-2 | Progress Tracking | USN-6 | As a user, I can view my fitness progress and workout history. | 3 | High |  |
| Sprint-2 | Goals | USN-7 | As a user, I can set fitness goals and track their completion. | 2 | Medium |  |
| Sprint-3 | Notifications | USN-8 | As a user, I can receive workout reminders and activity notifications. | 2 | Medium |  |
| Sprint-3 | Dashboard | USN-9 | As a user, I can view my workout summary and progress on the dashboard. | 2 | High |  |
| Sprint-4 | Admin | USN-10 | As an administrator, I can manage users and monitor fitness records. | 2 | Medium |  |

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 24 Oct 2022 | 29 Oct 2022 |  |  |
| Sprint-2 | 8 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 6 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 2 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

For FitTrack, the planned total is 22 story points across 4 sprints. Average planned velocity per sprint is 5.5 story points (22 ÷ 4).

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. For FitTrack, it can be used to track remaining story points during each sprint and monitor whether planned work is being completed on schedule.

FitTrack Burndown Tracking Data

| Sprint | Planned Story Points | Remaining at Start | Target Remaining at End |
| --- | --- | --- | --- |
| Sprint-1 | 6 | 6 | 0 |
| Sprint-2 | 8 | 8 | 0 |
| Sprint-3 | 6 | 6 | 0 |
| Sprint-4 | 2 | 2 | 0 |

Project Planning Phase

FitTrack – Sprint Planning Summary

FitTrack Sprint Summary

| Sprint | Main Features | Story Points |
| --- | --- | --- |
| Sprint-1 | Registration, account confirmation, login, fitness profile | 6 |
| Sprint-2 | Workout tracking, progress tracking, fitness goals | 8 |
| Sprint-3 | Notifications, dashboard and progress summary | 6 |
| Sprint-4 | Administrator functions and user/fitness record management | 2 |

Project Planning Notes

• FitTrack is planned using Scrum-style sprints.

• User stories are divided into registration, profile, workout, progress, goals, notifications, dashboard and administration features.

• Story points are used to estimate the relative effort of each user story.

• The sprint tracker and burndown data can be updated with actual completion values during project execution.

References:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts